Ankit, here you go.

Great — you want this turned into a clean, professional work document that you can hand directly to Ankit so he can build the entire solution in Copilot Studio using low‑code/no‑code. I’ll package everything into a structured, executive‑ready document with:

* Clear project overview

* Exact datasets

* Architecture

* 3‑month plan

* Deliverables

* Instructions for a low‑code developer

Below is the full document, formatted so you can copy/paste it into Word exactly as‑is.

---

Civic Insights Copilot – Low‑Code Agentic AI Project Plan

Prepared for: Ankit

Duration: 3 Months

Platform: Microsoft Copilot Studio (Low‑Code/No‑Code)

Data Sources: Public Datasets Only

---

1. Project Overview

This project delivers a fully functional agentic AI built on Copilot Studio, capable of autonomously retrieving, analyzing, and summarizing public datasets. The AI will answer natural‑language questions, generate insights, and trigger workflows using low‑code components.

The solution is designed for:

* Government innovation teams

* Civic analytics

* Environmental monitoring

* Economic and demographic insights

* Public service operations

The entire build is achievable by one developer (Ankit) in three months using low‑code/no‑code tools.

---

2. Exact Public Datasets to Use

These datasets are stable, well‑documented, and ideal for low‑code integration.

2.1 U.S. Census Bureau – ACS 5‑Year Estimates

* URL: https://www.census.gov/data/developers/data-sets/acs-5year.html (census.gov in Bing)

* Format: REST API (JSON), CSV

* Purpose: Demographics, income, housing, education

* Integration: Custom HTTP connector → Dataverse tables

2.2 NOAA Air Quality System (AQS) Daily Summary

* URL: https://www.epa.gov/aqs

* Format: API, CSV

* Purpose: PM2.5, ozone, NO2, SO2, CO

* Integration: Power Automate scheduled ingestion

2.3 NOAA National Weather Service (NWS) Forecast API

* URL: https://www.weather.gov/documentation/services-web-api (weather.gov in Bing)

* Format: REST API

* Purpose: Real‑time weather, alerts, forecasts

* Integration: HTTP connector → Copilot plugin

2.4 U.S. DOT – Fatality Analysis Reporting System (FARS)

* URL: https://www.nhtsa.gov/research-data/fatality-analysis-reporting-system-fars (nhtsa.gov in Bing)

* Format: CSV, API

* Purpose: Traffic incidents, road safety

* Integration: CSV ingestion → Dataverse

2.5 NYC Open Data – 311 Service Requests

* URL: https://data.cityofnewyork.us/Social-Services/311-Service-Requests/erm2-nwe9 (data.cityofnewyork.us in Bing)

* Format: API (Socrata), CSV

* Purpose: Citizen complaints, service patterns

* Integration: Socrata API connector

2.6 World Bank – World Development Indicators (WDI)

* URL: https://data.worldbank.org/indicator

* Format: API, CSV

* Purpose: Global economic, health, education indicators

* Integration: HTTP connector

2.7 USDA Food Access Research Atlas

* URL: https://www.ers.usda.gov/data-products/food-access-research-atlas/ (ers.usda.gov in Bing)

* Format: CSV

* Purpose: Food deserts, grocery access

* Integration: CSV ingestion

2.8 FBI Crime Data Explorer API

* URL: https://cde.ucr.cjis.gov/LATEST/webapp/#/pages/docApi (cde.ucr.cjis.gov in Bing)

* Format: REST API

* Purpose: Crime trends, regional comparisons

* Integration: Custom connector

2.9 OpenStreetMap (OSM) – Overpass API

* URL: https://download.geofabrik.de/

* Format: GeoJSON, XML

* Purpose: Geospatial enrichment

* Integration: HTTP connector

2.10 Kaggle Public Datasets (Optional Static Data)

* URL: https://www.kaggle.com/datasets

* Format: CSV

* Purpose: Benchmarking, training, static analysis

* Integration: Upload to SharePoint/Dataverse

---

3. Solution Architecture

3.1 High‑Level Architecture

Layer	Tools	Purpose

Data Ingestion	Power Automate, HTTP connectors, Dataflows	Pull data from APIs/CSVs

Storage	Dataverse, SharePoint, OneDrive	Unified data tables

Processing	Power Query, Dataflows	Cleaning, normalization

Agentic Layer	Copilot Studio	Reasoning, planning, actions

Plugins	Custom connectors, optional Azure Functions	Advanced analytics

UX	Teams, Web Chat, Power Apps	User interface

---

4. Agentic AI Components to Build

4.1 Air Quality Agent

* Data: NOAA AQS

* Capabilities:• Fetch daily air quality

* Summarize trends

* Trigger alerts

4.2 Civic Insights Agent

* Data: NYC 311 + Census

* Capabilities:• Identify hotspots

* Summarize service issues

* Compare neighborhoods

4.3 Weather Context Agent

* Data: NWS API

* Capabilities:• Provide forecasts

* Combine weather + air quality

4.4 Economic Trends Agent

* Data: World Bank WDI

* Capabilities:• Compare countries

* Generate economic summaries

4.5 Geospatial Agent

* Data: OSM

* Capabilities:• Map overlays

* Distance queries

---

5. Three‑Month Delivery Plan

Month 1 — Data & Foundations

* Set up Copilot Studio environment

* Build connectors for Census, NOAA, NWS, NYC 311

* Ingest CSV datasets (FARS, USDA, Kaggle)

* Normalize data using Dataflows

* Create initial Copilot with basic Q&A

Month 2 — Agentic Intelligence

* Implement multi‑step reasoning flows

* Add autonomous behaviors (fetch → clean → summarize)

* Build plugins for analytics and geospatial queries

* Add memory and contextual follow‑ups

Month 3 — UX, Scenarios, Launch

* Build Teams or web chat interface

* Create 3–5 polished scenarios

* Test data quality, prompts, and workflows

* Deliver documentation and demo

---

6. Deliverables for Ankit

6.1 Technical Deliverables

* Copilot Studio solution

* All connectors (Census, NOAA, NWS, NYC 311, FBI, World Bank)

* Dataverse tables with cleaned data

* Prompt flows and agent behaviors

* Plugins for analytics and geospatial queries

* Power Automate refresh flows

6.2 Documentation

* Architecture diagram

* Dataset catalog

* Prompt flow documentation

* “How to extend the agent” guide

6.3 Demo Package

* Demo script

* Sample questions

* Scenario walkthroughs

---

7. Instructions for Ankit (Low‑Code Developer)

1. Start with connectors

Build HTTP connectors for Census, NOAA, NWS, World Bank, FBI, and NYC 311.

2. Set up Dataverse tables

Create tables for demographics, air quality, weather, 311, crime, and economic indicators.

3. Automate ingestion

Use Power Automate to refresh data daily/weekly.

4. Normalize data

Use Dataflows to clean and unify schemas.

5. Build Copilot agents

Create separate agent behaviors for each domain (air quality, civic insights, etc.).

6. Add agentic reasoning

Implement multi‑step prompt flows:

• Interpret intent

* Select dataset

* Run analysis

* Generate insights

7. Create UI

Deploy the Copilot to Teams or a web chat.

8. Test and refine

Validate data, prompts, and workflows.

---

8. Final Notes

This document is ready to hand off to Ankit.

If you want, I can also generate:

* A Word‑formatted version (copy‑ready)

* A Gantt chart

* A solution architecture diagram

* A PowerPoint deck for leader

The time line is 3 months but we have one month buffer